## Slide 1
PRODUCT GAP ANALYSIS · OCTOBER 2026
IntelliQE vs. the Roadmap
What's built, what's required next, and the market pain it closes
Scope 100 features across MVP 1–4 (Feature Registry v1.0) compared to the live codebase, plus a 2026 no-code AI test-automation market-pain scan.
Owner Omeesha Approver Deepak Chandwani

## Slide 2
EXECUTIVE SUMMARY
The headline: breadth is there — depth and platform hardening are the gap
MVP 1 — LIVE
34 / 34
The generate → execute → heal pipeline, core app support, first integrations and in-tenant security all ship today.
MVP 2 — IN FLIGHT
~11 done
Of 40 features: 11 done, 20 partial, 9 not started. Almost everything 'done' lives in API Studio.
THE REAL GAP
4 clusters
Core-web rendering surfaces, platform security/governance, analytics persistence, and non-Azure deployment.
MARKET FIT
Ahead on breadth
Already clears ~10–11 of 15 market-best capabilities; the win is a focused set of additions, not a big backlog.
Bottom line. IntelliQE's API Studio is unusually broad — dozens of market-grade API capabilities already shipped. The features still required cluster in the core web pipeline (non-standard rendering, steerable execution), enterprise platform hardening (enforced RBAC, network controls, DB-level tenancy), durable analytics (token/cost/heal metrics over time), and multi-cloud deployment. These are also exactly what buyers punish competitors for missing.
1
IntelliQE — Feature Gap & Market Analysis

## Slide 3
LIVE TODAY · THE APPLICATION (1/2)
Screenshots from the running build — core flow & API breadth
6-stage AI pipeline
IQE-006…009 · 013 — Requirement→Plan→Generate→Execute→Heal→Report
API Studio overview
IQE-044 · 071 — spec intake, pass-rate & coverage, unified metrics
80+ tool launcher
Breadth: OWASP, BOLA/BFLA, load, drift, self-heal — already present
These confirm the breadth claim: the generate→execute→heal pipeline and a deep API-testing surface are live and demoable today.
2
IntelliQE — Feature Gap & Market Analysis

## Slide 4
LIVE TODAY · THE APPLICATION (2/2)
Labs, unified reporting & configuration
Web Lab
IQE-011 · 012 · 018 — a11y (WCAG), visual, responsive, performance
Unified web + API reports
IQE-013 · 071 — one table across test types, pass-rate & results
System configuration
IQE-029 · 037 — LLM config, parallel workers, browser, integrations
Captured live via the seeded local build (jbsadmin tenant). Pane-scaled to 800×500 — shown as insets, not full-resolution.
3
IntelliQE — Feature Gap & Market Analysis

## Slide 5
METHOD & STATUS KEY
How this comparison was produced
Sources compared
• Feature Registry v1.0 + Roadmap MVP 1–4 (100 features, IQE-001…100)
• The live IntelliQE codebase (backend services, agents, pipeline, frontend)
• A verified codebase-vs-MVP2 gap pass (4 exploration sweeps + adversarial verification)
• A 2026 no-code AI test-automation market-pain web scan
Note on the registry
The supplied workbook's Implementation-Status and Gap-Notes columns are blank — status here is derived from the code, not copied from the sheet.
STATUS KEY
DONE
Shipped and working in the current build.
PARTIAL
Exists but needs finishing or hardening to meet the acceptance criteria.
NOT STARTED
No implementing code yet — a net-new build.
FUTURE (MVP3/4)
Frontier scope — planned, not yet in flight.
Point-in-time: verified against the build as of mid-Oct 2026.
4
IntelliQE — Feature Gap & Market Analysis

## Slide 6
MVP 2 SCORECARD
40 features: where each one stands
11
DONE
20
PARTIAL
9
NOT STARTED
29 of 40 MVP2 features still need work. The bar is read left-to-right as the delivery front.
What's already done is API-shaped
Almost every 'done' item lives in API Studio — contract & schema validation, the full REST suite from OpenAPI, mock server, parallel execution, audit logging, cost-per-run, the unified web+API report.
That breadth is real and shippable today.
What's thin is the core web pipeline & platform
The generate→execute→heal web pipeline, enterprise security enforcement, durable analytics and non-Azure deployment lag behind.
These are the enterprise-blocking items — and the most visible to customers.
5
IntelliQE — Feature Gap & Market Analysis

## Slide 7
REQUIRED — NET-NEW BUILDS
MVP 2 · Not started (9) — highest-effort, build these deliberately
IQE-040
Steerable execution
Pause / skip / retry individual steps mid-run without stopping the suite.
IQE-041
Shadow DOM / Web Components
Salesforce Lightning, MS Fluent, custom component libraries — zero code today.
IQE-042
Cross-origin iFrame content
Embedded payment processors & legacy integrations inside web shells.
IQE-043
Hybrid DOM + Canvas (DOM layer)
Test the DOM shell of canvas apps; canvas pixels are MVP3.
IQE-052
ADO Repos code push
parseRepoUrl rejects dev.azure.com — Azure DevOps git push not wired.
IQE-060
IP allowlist / blocklist
Network-level access control per tenant — no code yet.
IQE-062
Row-level database security
Tenancy is app-layer WHERE tenant_id only; no DB-enforced isolation.
IQE-072
GCP / GKE deployment
All deploy tooling is Azure; GCP is only a storage provider + strategy doc.
IQE-073
Custom-VNet assessment process
Non-standard segmentation / compliance — process not documented.
6
IntelliQE — Feature Gap & Market Analysis

## Slide 8
REQUIRED — FINISH & HARDEN
MVP 2 · Partial (20) — grouped by theme
Security must-close
IQE-055 RBAC enforced on NO route (SSO works, roles don't gate)
IQE-056 Session timeout global-only; MFA only if enrolled
IQE-057 Vault opt-in; creds still stored encrypted in DB
IQE-058 Audit viewer + CSV, no PDF export
IQE-059 Retention = hardcoded newest-10, not per-tenant/expiry
Observability & cost
IQE-061 FinOps is a pre-run estimator — no real tracking/throttle
IQE-063 Per-stage effort plumbed but never sent to the LLM (dead)
IQE-064 Per-run USD only; no tokens / agent attribution / export
IQE-065 Agent scoring in-memory last-200; no trend/accuracy
IQE-066 Per-run heal counts; no aggregate rate/accuracy
Analytics & delivery
IQE-067 Pass-rate trend; no sprint/release coverage trend
IQE-068 Flaky detect + MANUAL quarantine; no auto-quarantine
IQE-069 Agent dashboard shows duration+success only
IQE-070 Trigger emails only; no daily/weekly digest
IQE-036 Audit logs user/API actions, not agent decisions
Pipeline, API & onboarding
IQE-035 CI run real; PR webhook capture-only, no auto-run
IQE-039 Scheduler/CI/env done; no named Smoke/Reg/Full templates
IQE-045 GraphQL ops run; errors[] contract never validated
IQE-050 ADO pipelines; no azure-pipelines.yml template
IQE-074 Signup auto-creates tenant; no guided wizard
7
IntelliQE — Feature Gap & Market Analysis

## Slide 9
WHERE THE GAPS CLUSTER
Four themes explain nearly every remaining MVP2 item
1. Core web rendering
Shadow DOM, cross-origin iFrame, DOM+Canvas, steerable execution. The web generate→execute→heal pipeline can't yet touch non-standard surfaces.
Features: 041 · 042 · 043 · 040
2. Platform security & governance
RBAC must actually gate routes; IP allow/block; DB row-level tenancy; vault-first secrets; per-tenant retention & session. These are enterprise purchase-blockers.
Features: 055 · 056 · 057 · 059 · 060 · 062
3. Durable analytics & cost
Tokens, cost, heal success, agent accuracy and coverage must persist and trend — not live in memory or per-run only.
Features: 061 · 064 · 065 · 066 · 067 · 068 · 069
4. Multi-cloud deployment
All deployment tooling is Azure-first. GCP/GKE, AWS/EKS (MVP3) and custom-VNet assessment are required for NRG / CenterPoint / healthcare.
Features: 072 · 073 · (098 MVP3)
8
IntelliQE — Feature Gap & Market Analysis

## Slide 10
RECOMMENDED BUILD ORDER
Three waves — unblock enterprise deals first
WAVE 1
Platform hardening
Enterprise blockers — small, high-leverage.
Enforce RBAC on every route (requirePermission)
IP allowlist/blocklist per tenant
DB row-level security for tenancy
Per-tenant retention + session timeout
Vault-first secret resolution
WAVE 2
Observability & cost
Proves the 60% maintenance-reduction claim.
Persist tokens + USD per agent/run
Heal success rate & accuracy over time
Agent accuracy / false-positive trend
Coverage trend by sprint/release
Auto-quarantine flaky tests
WAVE 3
Heavy lifts
Largest effort — schedule deliberately.
Core-web surfaces: Shadow DOM, iFrame, Canvas
Steerable execution (pause/skip/retry)
GCP/GKE + AWS/EKS deployment
ADO Repos push + custom-VNet process
GraphQL errors[] contract assertions
9
IntelliQE — Feature Gap & Market Analysis

## Slide 11
BEYOND MVP 2
MVP 3 frontier — the required features that follow
Planned, not yet in flight. Several map directly to high-value market gaps (next section).
Visual AI / non-DOM
• IQE-079 Visual AI execution (Claude Vision)
• IQE-082 Canvas / WebGL apps (ArcGIS, maps, 3D)
• IQE-093 Claude Vision API for non-DOM surfaces
AI-native testing
• IQE-077 Agentic validation agent
• IQE-080 Non-deterministic assertion framework
• IQE-094 Multi-LLM (OpenAI / Gemini)
Native mobile
• IQE-081 Real device farm (iOS/Android)
• IQE-083 Native iOS & Android apps
• IQE-084 React Native & Flutter
Protocols & integrations
• IQE-085 gRPC / WebSocket
• IQE-087/088/089 qTest · Zephyr · ServiceNow
• IQE-075/076 BDD Gherkin · OpenAPI ingestion
Regulated & energy
• IQE-090 NERC CIP compliance brief
• IQE-091 HITL approval gates
• IQE-086 OT/IT API layer (read-only)
Enterprise & deploy
• IQE-096 Board-level executive report
• IQE-098 AWS / EKS deployment
• IQE-099 Air-gapped / offline deployment
10
IntelliQE — Feature Gap & Market Analysis

## Slide 12
PART 2
The market pain IntelliQE should close
What buyers punish no-code AI test tools for in 2026 — and which required features answer each complaint.

## Slide 13
MARKET PAIN · NO-CODE AI TESTING 2026
What buyers complain about — recurring across vendors
Canvas & Shadow-DOM blind spots
DOM-only identification breaks on canvas, Shadow DOM and web-components (mabl, Functionize).
False heals
Self-healing swaps a locator and goes green while the assertion no longer checks the intended behaviour.
Selector-only healing is shallow
Locator-swapping addresses only ~28% of real failures; the rest still break.
Opaque, volume-scaled pricing
Credit/consumption models make cost unpredictable; spend climbs with test volume.
Cloud-only lock-in
No local / in-tenant execution — a blocker for regulated & data-resident teams (Functionize).
Rigid natural-language syntax
Deviate from the accepted phrasing and the test needs manual correction (testRigor).
Edge cases still need code
'No-code' tools fall back to JavaScript for anything non-trivial (Testim).
Weak legacy / specialized apps
SAP, Citrix, mainframe, desktop largely unsupported across the category.
LLM / chatbot output testing is rare
Validating non-deterministic AI output is still a niche, immature capability.
12
IntelliQE — Feature Gap & Market Analysis

## Slide 14
PAIN → REQUIRED FEATURE
How IntelliQE's roadmap answers each complaint
MARKET PAIN
INTELLIQE ANSWER (feature IDs)
Canvas & Shadow-DOM blind spots
IQE-041/043/079/082 — Shadow DOM + Visual AI (Claude Vision) for canvas
False heals
Healer triggers only on flaky/contract change, re-runs to confirm, logs outcome (IQE-009/032)
Selector-only healing is shallow
Intent-based semantic healing + agentic validation (IQE-077/080), not locator-swap
Opaque, volume-scaled pricing
Customer-provided keys + per-tenant budget & token attribution (IQE-030/061/064)
Cloud-only lock-in
In-tenant sidecar, air-gapped deploy, customer data containment (IQE-025/028/099)
Edge cases still need code
GitHub code push — full Playwright escape hatch, never a black box (IQE-008/014)
LLM / chatbot output testing
Non-deterministic assertion framework + semantic assertions (IQE-077/080)
Weak governance / audit
Audit agent, compliance log, HITL gates, NERC CIP brief (IQE-036/058/090/091)
13
IntelliQE — Feature Gap & Market Analysis

## Slide 15
WHERE INTELLIQE ALREADY WINS
Structural advantages competitors can't easily copy
✓
In-tenant / air-gapped by design
Runs entirely inside the customer's Azure/GCP tenant with kill switches — most rivals are cloud-only SaaS.
✓
Customer-owned LLM keys + budget caps
No surprise consumption bill; token spend is tracked and capped per tenant.
✓
Full generate→execute→heal agent chain
Requirement → Planner → Generator → Healer → Audit — not just a resilient recorder.
✓
Real Playwright code, pushed to git
An escape hatch to real JS/TS — never a locked black box when edge cases hit.
✓
True API + Web + DB hybrid (API Studio)
Dozens of market-grade API capabilities already shipped alongside the web lab.
✓
Claude-native → AI-era testing ready
Positioned for LLM-output, MCP and semantic assertion testing most tools lack.
14
IntelliQE — Feature Gap & Market Analysis

## Slide 16
MARKET-DRIVEN ADDITIONS
High-value features beyond the registry — to lead, not match
TIER 1 — true gaps
BOLA / BFLA authz security
Multi-role authenticated scans — the #1 API vuln class (cf APIsec, Akto).
Spec-vs-spec breaking-change gate
Block breaking API changes in the PR before merge (cf oasdiff/Optic).
Deterministic record-replay
Stub downstream deps + freeze time → zero-flake, zero-LLM-cost CI reruns.
LLM / MCP-era test harness
OWASP LLM Top-10, output-quality regression, MCP tool-poisoning tests.
TIER 2 — deepen
Synthetic monitoring + APM
Global/private checks, OTel correlation, canary / auto-rollback.
API governance platform
Catalog/registry, versioning/deprecation, two-way spec sync.
Enterprise test-data mgmt
Referential-integrity synthetic data, prod subsetting, dataset versioning.
Deeper async + stateful gen
gRPC/Kafka full, white-box/stateful generation, mutation testing.
Tier 3 (strategic): AI-era compliance (EU AI Act, DORA), FinOps metering, local-first / IDE authoring, monitoring-as-code.
15
IntelliQE — Feature Gap & Market Analysis

## Slide 17
PRIORITY ON ONE PAGE
Impact vs effort — where to spend next
EFFORT →
IMPACT →
DO FIRST · high impact, low effort
• Enforce RBAC on routes
• IP allow/block · DB row-level security
• Per-tenant retention + session
• Token/cost persistence & trend
PLAN · high impact, high effort
• Core-web: Shadow DOM / iFrame / Canvas
• Steerable execution
• GCP/GKE + AWS/EKS deploy
• BOLA/BFLA + LLM/MCP test harness
QUICK WINS · lower impact, low effort
• Named Smoke/Reg/Full templates
• GraphQL errors[] assertions
• Audit PDF export
• Scheduled digest emails
LATER · lower impact, high effort
• Custom-VNet assessment process
• ADO Repos code push
• Native mobile / device farm (MVP3)
• Air-gapped offline (MVP3)
16
IntelliQE — Feature Gap & Market Analysis

## Slide 18
RECOMMENDATION
What to do with this
1
Fill the registry status honestly
Populate the blank Implementation-Status / Gap-Notes columns from this analysis so commercial commitments match the build.
2
Run Wave 1 (platform hardening) now
RBAC enforcement, IP controls, DB row-level security, retention/session — small lifts that unblock enterprise deals.
3
Instrument before you scale
Persist tokens, cost and heal metrics so the 60% maintenance-reduction claim is verifiable, not asserted.
4
Pick 2 market-leading bets
BOLA/BFLA authz testing and an LLM/MCP harness differentiate most, given the Claude-native architecture.
Source: Feature Registry v1.0 + live codebase gap pass + 2026 no-code AI test-automation market scan.