## Slide 1
IntelliQE
MVP2 Implementation Gap Analysis
What the roadmap commits for MVP2 vs. what the IntelliQE codebase delivers today — the features still to build.
Scope 40 MVP2 features (IQE-035 – IQE-074)
Method code-evidence review across backend + frontend, adversarially verified
Owner Omeesha Approver Deepak Chandwani

## Slide 2
EXECUTIVE SUMMARY
29 of 40 MVP2 features still need work
Most 'done' capability lives in API Studio. The real MVP2 gap is in the core web pipeline, platform security, cross-cutting analytics, and non-Azure deployment.
11
Done
fully delivered
20
Partial
to finish / harden
9
Not started
to build
Where the work concentrates
Core web pipeline — Shadow DOM, cross-origin iFrames and DOM+Canvas hybrids are absent; execution is single-worker with no pause/skip/retry.
Platform security — RBAC is defined but enforced on no route; no IP allowlist, no DB row-level security; MFA, vault and retention half-wired.
Analytics & observability — Per-run metrics aren't persisted as trends or attributed per-agent; coverage-by-sprint and auto-quarantine are half-built.
Deployment — All real deployment is Azure — no GCP/GKE manifests and no custom-network assessment process.
2

## Slide 3
HOW TO READ THIS
Method & verdict legend
How each feature was judged
1 Roadmap parsed
All 40 MVP2 items (IQE-035–074) and their acceptance criteria taken from the roadmap.
2 Code evidence
Backend (backend/src), frontend (frontend/src), agents, worker and DB schema searched for real implementing code — not labels or types.
3 Area tagged
Each capability marked Core web pipeline, API Studio, or Platform, because API-only coverage doesn't satisfy a platform-wide item.
4 Adversarial verify
Every 'Done' and the key 'Not started' calls were independently re-checked by separate reviewers trying to overturn them.
What the verdicts mean
DONE
Real implementing code fully delivers the capability described.
PARTIAL
One side or piece exists, or it is scaffolding only — needs completion or hardening.
NOT STARTED
No real implementing code — must be built.
This deck details the 20 Partial + 9 Not-started features — the 29 that still need implementation.
3

## Slide 4
STATUS BY LAYER
MVP2 coverage across the nine layers
Layer | Total | Done | Partial | Not started
Layer 1 · Inputs | 1 | – | 1 | –
Layer 2 · Agents | 1 | – | 1 | –
Layer 3 · Execution | 4 | 2 | 1 | 1
Layer 4 · App Support | 7 | 3 | 1 | 3
Layer 5 · Integrations | 7 | 5 | 1 | 1
Layer 6 · Security | 8 | – | 6 | 2
Layer 7 · AI / LLM | 4 | – | 4 | –
Layer 8 · Analytics | 5 | 1 | 4 | –
Layer 9 · Deployment | 3 | – | 1 | 2
Security (6 partial, 2 not-started) and the analytics layers carry the most unfinished work; App Support's gaps are the core-web rendering surfaces.
4

## Slide 5
THE GAP AT A GLANCE
Six workstreams to close MVP2
4 build · 1 finish
Coverage surfaces & steerability
Shadow DOM, iFrames, DOM+Canvas, GraphQL depth, steerable execution
3 to finish
Inputs, agents & execution
Event triggers, agent audit trail, run templates
2 build · 3 finish
Security & access
Enforced RBAC, IP allowlist, DB row-level security, MFA, vault
4 to finish
Governance, retention & cost
Audit PDF, retention policy, AI budget, token attribution
7 to finish
AI & analytics observability
Per-agent tokens/cost, agent scoring, heal metrics, coverage trends, auto-quarantine, digests
3 build · 2 finish
Integrations & deployment
ADO repos + pipelines, GCP/GKE, custom VNet, onboarding
5

## Slide 6
FEATURES TO IMPLEMENT
Coverage surfaces & steerable execution
Browser-rendering surfaces, GraphQL-native validation, and mid-run control
IQE-041
Shadow DOM / Web Components
NOT STARTED
Core web
No shadow-DOM piercing in the web generator or Playwright config; Salesforce Lightning / MS Fluent component libraries are unsupported.
IQE-042
iFrame-embedded Content
NOT STARTED
Core web
No frameLocator / cross-origin frame handling for test interaction; the only iframe code serves the Allure report viewer.
IQE-043
Hybrid DOM + Canvas (DOM layer)
NOT STARTED
Core web
No canvas-aware strategy for the DOM shell of hybrid apps, and no explicit scoping-out of the canvas layer.
IQE-045
GraphQL Testing
PARTIAL
API Studio
Introspection and SDL import generate runnable operations, but assertions are generic HTTP — a GraphQL error (HTTP 200 with errors[]) passes, because the errors[] contract is never validated.
IQE-040
Steerable Execution (Pause / Skip / Retry)
NOT STARTED
Both
No pause / skip / retry of individual steps mid-run — only a whole-pipeline human review gate, automatic stage retries, and cancel-while-queued.
6

## Slide 7
FEATURES TO IMPLEMENT
Inputs, agents & execution
Event-driven triggers, agent-level audit, and ready-made run templates
IQE-035
CI/CD Event Triggers
PARTIAL
API Studio
CI-token runs and a PR-webhook capture exist, but no commit/PR event auto-generates and runs tests, and the core web pipeline has no git-event trigger.
IQE-036
Audit Agent
PARTIAL
Both
A structured audit log and queryable viewer exist, but they record user/API actions — not each agent's decisions and outputs, and nothing logs the core pipeline.
IQE-039
Pipeline Templates (Smoke / Regression / Full)
PARTIAL
API Studio
Scheduling, CI triggers and env-variable management are done; the pre-built Smoke / Regression / Full-Suite pipeline templates are not.
7

## Slide 8
FEATURES TO IMPLEMENT
Security & access
Enforcement that must live at the platform login and database layers
IQE-055
SSO / RBAC
PARTIAL
Platform
OIDC SSO works and mints the platform token, but RBAC's requirePermission is applied to no route (login enforces none) and SAML skips signature validation.
IQE-056
MFA and Session Management
PARTIAL
Platform
TOTP MFA is enforced for enrolled users, but the tenant-wide 'MFA required' flag never forces enrollment and session timeout is one global env, not per-tenant.
IQE-057
Secret Vault Integration
PARTIAL
API Studio
A runtime resolver for Vault / AWS / Azure / GCP exists but is opt-in per request; integration credentials are still stored (encrypted) in the database.
IQE-060
IP Allowlist / Blocklist
NOT STARTED
Platform
No per-tenant or network IP allow/block enforcement anywhere — no CIDR matching and no IP-gate middleware (only CORS origins).
IQE-062
Row-Level Database Security
NOT STARTED
Platform
No SQL Server row-level security (no SECURITY POLICY / SESSION_CONTEXT); tenancy is app-layer 'WHERE tenant_id' only — the DB won't stop a missing filter.
8

## Slide 9
FEATURES TO IMPLEMENT
Governance, retention & cost
Compliance evidence, retention policy, and real AI-spend control
IQE-058
Compliance Audit Log Viewer
PARTIAL
API Studio
The queryable viewer and CSV export are done; PDF export is missing, it is surfaced only in API Studio, and it logs API actions, not agent sub-steps.
IQE-059
Data Retention and Auto-Purge
PARTIAL
Platform
Report pruning keeps a hardcoded newest-10 (count-based) — not per-tenant configurable, not time/expiry-based, and limited to rendered reports.
IQE-061
Per-Tenant AI Budget Enforcement
PARTIAL
API Studio
FinOps gives a pre-run cost/token estimate and cap check, but there is no real token-consumption tracking, persisted per-tenant budget, or throttling on breach.
IQE-064
Cost Attribution and Token Monitoring
PARTIAL
Both
Per-run USD cost is stored and summed per tenant, but no tokens are persisted, there is no per-agent/customer attribution, and no usage dashboard or export.
9

## Slide 10
FEATURES TO IMPLEMENT
AI & agent observability
Turning per-run signals into persisted, attributable metrics
IQE-063
Reasoning Effort Controls (per stage)
PARTIAL
Both
A single global reasoning effort is applied; StageDefinition.effort is plumbed to the worker but never sent to the LLM, so per-stage control is a dead field.
IQE-065
Agent Performance Scoring
PARTIAL
Core web
Per-agent success/error and durations are tracked in an in-memory last-200 buffer — no persisted trend, heal-success, false-positive, cost or real accuracy.
IQE-066
Self-Healing Performance Metrics
PARTIAL
Both
Per-run healed counts are shown, but there is no aggregated heal success-rate / accuracy over time and no persisted failure-case dashboard.
IQE-069
AI Agent Analytics (tokens / accuracy / cost)
PARTIAL
Core web
The per-agent dashboard shows only duration and success rate; tokens and cost per agent are not tracked or shown, and 'accuracy' is just success/error.
10

## Slide 11
FEATURES TO IMPLEMENT
Analytics & reporting
Sprint/release coverage trends, auto-quarantine, and scheduled digests
IQE-067
Coverage Trend Dashboards (Sprint/Release)
PARTIAL
API Studio
TestRail linkage and a run-over-run pass-rate trend are done; there is no coverage-percent trend organized by sprint or release cycle.
IQE-068
Flakiness Intelligence & Auto-Quarantine
PARTIAL
API Studio
Flaky detection and a manual quarantine list exist, but nothing auto-quarantines detected flaky tests and flakiness is not tracked as a trend.
IQE-070
Scheduled Report Delivery
PARTIAL
Both
Completion-trigger emails are done; there is no daily / weekly / digest scheduled report delivery.
11

## Slide 12
FEATURES TO IMPLEMENT
Integrations & deployment
Azure DevOps parity, GCP/GKE, custom networks, and onboarding
IQE-050
Azure DevOps Pipelines
PARTIAL
API Studio
The CLI / public-API path works from ADO, but no azure-pipelines.yml template ships and the ADO connector only authenticates and lists projects.
IQE-052
ADO Repos Code Push
NOT STARTED
Platform
parseRepoUrl rejects dev.azure.com and there is no ADO git provider; azure-devops.service only files work items/bugs — no repo push.
IQE-072
GCP Deployment (GKE)
NOT STARTED
Platform
No GKE / Helm / k8s manifests — only a GCS artifact-storage provider and a strategy doc; all real deployment is Azure.
IQE-073
VNet Complexity — Custom Config
NOT STARTED
Docs
Only standard Azure baseline-architecture docs exist; there is no repeatable per-customer custom network / compliance assessment process.
IQE-074
Automated Tenant Onboarding
PARTIAL
Platform
Signup auto-creates a tenant and first user, but there is no guided multi-step setup wizard or onboarding flow.
12

## Slide 13
RECOMMENDED SEQUENCING
A pragmatic order of attack
1 Platform hardening
Enforce now — enterprise blockers
• Wire RBAC requirePermission onto routes (IQE-055)
• IP allowlist / blocklist middleware (IQE-060)
• SQL row-level security + session context (IQE-062)
• Per-tenant retention + session timeout (IQE-056/059)
2 Observability & cost
High value, mostly additive
• Persist tokens + per-agent cost attribution (IQE-064/069)
• Agent scoring & heal metrics over time (IQE-065/066)
• Scheduled digests + GraphQL-aware checks (IQE-070/045)
• Auto-quarantine + coverage trends (IQE-068/067)
3 Core web & delivery
Larger engineering lifts
• Shadow DOM, iFrame, DOM+Canvas support (IQE-041/42/43)
• Steerable execution: pause / skip / retry (IQE-040)
• GCP / GKE deployment manifests (IQE-072)
• ADO repos push + pipeline template (IQE-052/050)
Partial items are generally faster (finish existing scaffolding); the core-web rendering surfaces and GCP/GKE are the heaviest net-new builds.
13

## Slide 14
APPENDIX
Already delivered in MVP2 (11)
Excluded from the build list — noted where coverage is API-Studio-only
IQE-037
DONE
Parallel Execution (configurable workers)
API Studio · Core web pipeline still single-worker.
IQE-038
DONE
Load and Performance Profiling
API Studio · Endpoint-level, not multi-step flows.
IQE-044
DONE
REST API — Full Suite (OpenAPI/Swagger)
API Studio
IQE-046
DONE
Contract and Schema Validation
API Studio
IQE-047
DONE
Mock Server
API Studio · In-house parity, not literal WireMock/Prism.
IQE-048
DONE
TestRail Direct API Sync
API Studio · On-demand, not real-time.
IQE-049
DONE
GitLab CI Integration
API Studio
IQE-051
DONE
GitLab Code Push
Platform
IQE-053
DONE
Slack Notifications
Platform
IQE-054
DONE
Microsoft Teams Notifications
Platform
IQE-071
DONE
Unified Web + API Reporting Dashboard
Platform · Merged web + API report-history view.
14